## Phase 0 — Assessment and contract baseline

No functional screens.

| Section | Scope | Deliverables |
| --- | --- | --- |
| P0-S1 | Baseline reconciliation | Requirement traceability and current-code mapping |
| P0-S2 | Architecture contracts | Module, API, event, database and adapter contracts |
| P0-S3 | Delivery controls | Feature flags, migration strategy, rollback and approval workflow |
| P0-S4 | UI foundation | Navigation model, shared components and mockup standards |
| P0-S5 | Verification baseline | Existing test results, compatibility gates and evidence format |

## Phase 1 — Grounded Web PoC

Total: 20 screens

### P1-S1 — Command Centre Foundation

1 screen

- Executive Overview

Scope:

- AAF lifecycle status

- Active projects and journeys

- Readiness, execution and evidence summaries

- Alerts requiring action

- Links into Phase 1 workflows

### P1-S2 — Requirement Intelligence Core

3 screens

- Requirement Intake

- Requirement Analysis

- Requirement Traceability

Scope:

- Document upload and parsing

- Source provenance

- Ambiguity detection

- Complete telecom classification

- Taxonomy references

- Requirement-to-test traceability

### P1-S3 — Test Design and Approval

4 screens

- Generated Test Cases

- Test Case Editor

- Journey Graph

- Test Case Approval

Scope:

- Positive, negative, boundary and recovery scenarios

- Taxonomy-enriched generation

- Evidence requirements

- Application mapping

- Independent review and approval

- Discovery eligibility gate

### P1-S4 — Application Discovery

4 screens

- Application Registry

- Live Discovery Session

- Application Model

- API and Network Explorer

Scope:

- Stable application IDs

- Environment resolution

- Discovery session launcher

- Grounded browser capture

- Screens, elements and locator evidence

- API and network relationships

- Versioned application model

### P1-S5 — Automation Studio Core

5 implementation screens

- Automation Workspace

- Live Recorder

- Automation IR Editor

- Script Editor

- Validation and Review

Scope:

- Guided, free and supervised agent-driven recording

- Complete recording controls

- Framework-neutral Automation IR

- Playwright compilation

- Static, security and evidence review

- Live replay and approval

Important: the design approval package will show all 6 Automation Studio pages together, including Framework Configuration. Framework Configuration implementation remains in Phase 2.

### P1-S6 — Test Data Selection

1 screen

- Data Search and Selection

Scope:

- Scenario eligibility

- Data masking

- Reservation

- Initial lease handling

- Data lineage

- Execution binding

### P1-S7 — Execution and Evidence

2 screens

- Live Execution Monitor

- Execution Report and Evidence

Scope:

- Readiness gating

- Execution progress

- Pause, resume, stop and cancel

- Deterministic assertions

- Evidence quorum

- PASS, FAIL, INCONCLUSIVE and BLOCKED results

- Requirement-to-evidence lineage

### Phase 1 count

| Section | Screens |
| --- | --- |
| P1-S1 | 1 |
| P1-S2 | 3 |
| P1-S3 | 4 |
| P1-S4 | 4 |
| P1-S5 | 5 |
| P1-S6 | 1 |
| P1-S7 | 2 |
| Total | 20 |

## Phase 2 — Enterprise Core

Total: 18 screens

### P2-S1 — Operational Command Centre

3 screens

- Environment Health

- AVD Operations

- Live Executions

Scope:

- Service dependency health

- AVD fleet overview

- Capacity and utilisation

- Enterprise execution aggregation

- Environment and infrastructure incidents

### P2-S2 — Requirement Governance

1 screen

- Requirement Review and Approval

Scope:

- Requirement quality review

- Classification corrections

- Approval history

- Change-impact initiation

- Controlled publication

### P2-S3 — Framework and Reusable Assets

3 screens

- Framework Configuration

- Reusable Asset Catalogue

- Asset Versions and Impact

Scope:

- Completes the six-page Automation Studio module

- Playwright, Katalon, Appium and UiPath configuration

- Approved framework baselines

- Reusable components

- Versions, dependencies and rollback

- Impacted script identification

### P2-S4 — Existing Script Maintenance

4 screens

- Script Inventory

- Static Analysis

- Dynamic Health

- Maintenance Campaigns

Scope:

- Katalon and Appium repository ingestion

- Script classification and health

- Duplicate and orphan detection

- Locator and dependency analysis

- Risk-based weekly maintenance

- Controlled repair and pull-request workflow

### P2-S5 — Test Data Lifecycle

3 screens

- Data Creation and Certification

- Lease Operations

- Capacity, Cleanup and Quarantine

Scope:

- Synthetic and negative data generation

- Certification

- Lease heartbeat and expiry

- Cleanup and repair

- Dirty-data quarantine

- Capacity forecasting

Combined with Phase 1 Data Search and Selection, this completes the required four Test Data Fabric pages.

### P2-S6 — Script Dependency Graph

1 screen

- Script Dependency Graph

Scope:

- Script, keyword, locator and library relationships

- Requirement and test coverage

- Shared-component centrality

- Change-impact traversal

- Maintenance campaign input

### P2-S7 — Execution Planning and Assignment

3 screens

- Execution Planner

- Intelligent Scheduler and Queue

- Run Details and Assignments

Scope:

- Readiness, test-data and capability gates

- Framework and AVD compatibility

- Priority and business criticality

- Worker assignment

- Step-level execution

- Rerouting and capacity decisions

### Phase 2 count

| Section | Screens |
| --- | --- |
| P2-S1 | 3 |
| P2-S2 | 1 |
| P2-S3 | 3 |
| P2-S4 | 4 |
| P2-S5 | 3 |
| P2-S6 | 1 |
| P2-S7 | 3 |
| Total | 18 |

Cumulative total after Phase 2: 38 screens.

## Phase 3 — Autonomous Enterprise

Total: 20 screens

### P3-S1 — Taxonomy and GraphRAG

4 screens

- Taxonomy Explorer

- Taxonomy Ingestion

- Retrieval Workbench

- Taxonomy Governance and Coverage

Scope:

- Canonical telecom hierarchy

- Version and effective-date management

- Conflict detection

- Domain approval

- Hybrid vector and graph retrieval

- Source and traversal transparency

- Coverage-gap reporting

### P3-S2 — Graph Engineering

5 screens

- Agent and Work Graph

- Telecom Knowledge Graph

- Application and Journey Graph

- Environment and AVD Graph

- Evidence, Causality and Impact

Scope:

- Agent permissions and delegation

- Versioned workflow graphs

- Telecom ontology

- Application and journey relationships

- Environment dependencies

- Evidence causality

- Multi-hop impact analysis

Combined with the Phase 2 Script Dependency Graph, this completes the required six Graph Engineering pages.

### P3-S3 — Healing and Defect Intelligence

4 screens

- Failure Diagnosis

- Healing Proposals

- Defect Candidates

- Replay and Retest

Scope:

- Rules-first failure classification

- Controlled healing proposals

- Impact analysis

- Differential validation

- Rollback points

- Human defect approval

- Replay capsules and retesting

### P3-S4 — Reporting and Release Governance

2 screens

- Reports and Analytics

- Release Quality Gate

Scope:

- Management reporting

- Engineering reporting

- Telecom operations reporting

- Automation health

- Deterministic release decisions

- Evidence and risk thresholds

### P3-S5 — Administration and Governance

4 screens

- Policy and Autonomy Control

- Agent, Model, Prompt and Tool Registry

- Integration and Adapter Administration

- Audit, Security and Retention

Scope:

- Autonomy levels

- Global and project kill switches

- Tool and network allow-lists

- Model and prompt versioning

- Adapter maturity

- Immutable audit

- PII controls

- Retention policies

### P3-S6 — Alerts and Incidents

1 screen

- Alerts and Incidents

Scope:

- Environment incidents

- Capacity alerts

- Policy violations

- Evidence failures

- Agent escalation

- AVD failures

- Security and governance alerts

### Phase 3 count

| Section | Screens |
| --- | --- |
| P3-S1 | 4 |
| P3-S2 | 5 |
| P3-S3 | 4 |
| P3-S4 | 2 |
| P3-S5 | 4 |
| P3-S6 | 1 |
| Total | 20 |

## Final screen reconciliation

| Phase | Sections | Screens | Cumulative |
| --- | --- | --- | --- |
| Phase 1 | 7 | 20 | 20 |
| Phase 2 | 7 | 18 | 38 |
| Phase 3 | 6 | 20 | 58 |
| Total | 20 implementation sections | 58 | 58 |

## Standard workflow for every section

Each section will pass through these checkpoints:

- Screen inventory and requirements.

- Image mockup for every screen.

- Key interaction and state variants.

- Your design approval.

- Database and API contract approval.

- Backend implementation.

- Frontend implementation.

- Security, RBAC, audit and feature flags.

- Unit, API, frontend and migration tests.

- Working screenshots and test evidence.

- Section acceptance.

- Next section begins.

After you approve this breakdown, I will create:

docs/autonomous-automation-lab/nxtqa-aaf-implementation-tracker.md

It will include section status, screen checklists, dependencies, migrations, APIs, approval dates, test evidence, risks, rollback notes and change-control history.